## Slide 1: Project: SMS-Machine
Gioia Almer, Mike Müller, Max Reinert and Yanick Spichty

## Slide 2: 1. Project Goal
Build a functional SMS sender that allows a user to input a message and a phone number, then send the SMS.
Sources:
https://www.digitec.ch/de/s1/product/arduino-uno-rev3-entwicklungsboard-kit-5764177
https://www.elecbee.com/de-17647-SIM800L-GSM-GPRS-Module-Board-MicroSIM-Transfer-Card-Core-Board-Quad-band

## Slide 3: 2. Requirements
Hardware:
  Arduino Uno Rev3
  SIM800L GSM GPRS Module
  Display
  Power Supply, cables, breadboard
  Software:
    Libraries:
      GSM Module: SoftwareSerial.h
      Display: LiquidCrystal_I2C.h
      Keyboard: Keypad.h
  Costs:
    CHF 15. – for components not provided by the university

## Slide 4: 3. Planning
Responsibilities:
  Gioia: Firmware and software development
  Yanick: User interface design
  Max: Testing and documentation
  Mike: Hardware integration
Expected Challenges:
  Ensuring reliable communication with the GSM module
  Power management for continuous operation
  Troubleshooting circuit assembly and component integration

## Slide 5: 4. Tentative Timeline
November 2024: Research, Hardware Selection and Circuit Planning
November – December 2024: Assemble circuit, basic communication testing
December 2024: Firmware Development
December 2024 – January 2025: Testing, Debugging, and Documentation